# Fine-Tuning a Domain-Specific Model for DBT Citizen Bot

## 1. Introduction

The current DBT Citizen Bot uses a Retrieval-Augmented Generation (RAG) architecture that combines:

- Query Understanding

- Intent Classification

- Filter Extraction

- Scope Detection

- Profile Management

- Retrieval from Scheme Database

- Answer Generation

Most of the query-understanding tasks are currently handled using prompt-based model calls and business rules.

As the number of schemes, departments, filters queries increase, maintaining prompt logic and multiple model calls become increasingly complex.

This proposal explores the feasibility of fine-tuning a Small Language Model (SLM) using available DBT data to build a domain-specific intelligence layer for Citizen Bot.

# 2. What is Fine-Tuning?

Fine-tuning is the process of taking an already pre-trained language model and training it further on domain-specific data so that it learns business-specific tasks and terminology.

Instead of teaching a model general language understanding, we teach it how to understand DBT-related queries and perform specific tasks.

### Example

Before Fine-Tuning:

User Query:

Show scholarship schemes for OBC girls studying in class 10

Model Understanding:

Understands the sentence but may not reliably extract DBT-specific information.

After Fine-Tuning:

User Query:

Show scholarship schemes for OBC girls studying in class 10

Model Output:

{
  "intent": "scheme_search",
  "filters": {
    "caste": "OBC",
    "gender": "Female",
    "class": "10"
  }
}

The model learns DBT-specific business logic and terminology.

# 3. Fine-Tuning with Respect to Our Use Case

## Current Citizen Bot Flow

User Query
      ↓
Scope Detection
      ↓
Intent Classification
      ↓
Filter Extraction
      ↓
Profile Manager
      ↓
Hard Filter
      ↓
Adaptive RAG
      ↓
Answer Generation

Currently, several stages rely on:

- Prompt Engineering

- Multiple SLM Calls

- Validation Rules

- Hard-Coded Business Logic

### Current Challenges

- Multiple model calls increase latency.

- Prompt maintenance is difficult.

- New use cases require prompt modifications.

- Rule complexity increases over time.

## Proposed Fine-Tuning Objective

The model should learn:

### Intent Classification

Example:

Show OBC scholarship schemes

Output:

{
  "intent": "scheme_search"
}

### Filter Extraction

Example:

Show scholarships for OBC girls in class 10

Output:

{
  "caste": "OBC",
  "gender": "Female",
  "class": "10"
}

### Scope Detection

Example:

Tell me about IPL

Output:

{
  "scope": "out_of_scope"
}

### Marathi Query Understanding

Example:

ओबीसी विद्यार्थ्यांसाठी योजना दाखवा

Output:

{
  "intent": "scheme_search",
  "filters": {
    "caste": "OBC"
  }
}

## What Should NOT Be Fine-Tuned

The model should NOT memorize:

- Scheme Details

- Eligibility Criteria

- Benefits

- Documents

- Scheme Lists

- Application Procedures

These details are dynamic and change frequently.

The existing RAG system should continue handling knowledge retrieval.

# 4. Model Selection

## Evaluated Models

### Llama 3.1 8B

Advantages:

- Mature ecosystem

- Good community support

Limitations:

- Moderate Indic language support

- Less effective structured output generation

- More prompt engineering required

### Qwen 3 Series

Advantages:

- Strong multilingual support

- Better handling of Marathi and Indian-language queries

- Strong JSON generation capability

- Excellent instruction following

- Efficient QLoRA fine-tuning

## Recommended Model

### Qwen3-14B-Instruct

Reasoning:

- Best balance between performance and infrastructure cost.

- Suitable for multilingual Citizen Bot queries.

- Strong structured output generation.

- Better reasoning capability than 7B/8B models.

- Easily fine-tunable using QLoRA.

- Compatible with current hardware infrastructure.

## Alternative Models

### Qwen3-8B

Suitable for:

- Initial experimentation

- Lower-cost deployments

Limitation:

- Lower reasoning capability compared to 14B.

### Qwen3-32B

Suitable for:

- Production-grade deployments requiring maximum accuracy

Limitation:

- Higher infrastructure cost

- Slower training and inference

# 5. Infrastructure Requirements

## Available Hardware

Current GPU:

NVIDIA L40 (48 GB VRAM)

This configuration comfortably supports:

- Qwen3-14B Fine-Tuning

- Qwen3-32B QLoRA Fine-Tuning

- Production Inference

## Recommended Training Configuration

Model:

Qwen3-14B-Instruct

Training Method:

QLoRA

Configuration:

- Quantization: 4-bit NF4

- LoRA Rank: 64–128

- Learning Rate: 1e-4 to 2e-4

- Epochs: 2–3

- Sequence Length: 2048–4096

- Flash Attention: Enabled

## Software Requirements

Python

PyTorch

Transformers

PEFT (LoRA)

BitsAndBytes

TRL

vLLM

Qdrant

LangGraph

# 6. Proposed Architecture

## Current Architecture

User Query
      ↓
Scope Detection
      ↓
Intent Classification
      ↓
Filter Extraction
      ↓
Profile Manager
      ↓
Hard Filter
      ↓
Adaptive RAG
      ↓
Answer Generation

## Proposed Architecture

User Query
      ↓
Fine-Tuned Qwen Model
      ↓
{
  Intent,
  Filters,
  Scope
}
      ↓
Profile Manager
      ↓
Hard Filter
      ↓
Adaptive RAG
      ↓
Answer Generation

## Components Replaced

Current Functions:

detect_scope_slm()

intent_classification()

extract_filters_slm()

Future:

qwen_task_model()

Single model call returns:

{
  "intent": "scheme_search",
  "scope": "in_scope",
  "filters": {
    ...
  }
}

# 7. Project Plan

## Phase 1: Data Analysis

Objectives:

- Analyze official_master.json

- Analyze 10,726 QA pairs

- Identify intents

- Identify filters

Deliverable:

Dataset Design Document

## Phase 2: Dataset Preparation

Create:

### Intent Dataset

Intent Classification examples

### Filter Dataset

Filter Extraction examples

### Scope Dataset

Scope Detection examples

### Marathi Dataset

Marathi and multilingual examples

Deliverable:

- train.jsonl

- validation.jsonl

- test.jsonl

## Phase 3: Baseline Evaluation

Evaluate base Qwen3-14B.

Metrics:

- Intent Accuracy

- Filter Accuracy

- JSON Validity

- Marathi Understanding

Deliverable:

Baseline Report

## Phase 4: Fine-Tuning

Perform QLoRA fine-tuning.

Deliverable:

Fine-Tuned Adapter Model

## Phase 5: Integration

Integrate model into Citizen Bot.

Replace:

detect_scope_slm()
intent_classification()
extract_filters_slm()

Deliverable:

Integrated Citizen Bot Prototype

## Phase 6: Evaluation

Compare:

### Existing System

Prompt-Based Pipeline

vs

### Fine-Tuned System

Qwen-Based Pipeline

Metrics:

- Accuracy

- Latency

- Cost

- Marathi Query Handling

- User Experience

Deliverable:

Performance Comparison Report

# 8. Core Technologies

| Technology | Purpose |
| --- | --- |
| Qwen3-14B-Instruct | Base Language Model |
| QLoRA | Efficient Fine-Tuning |
| PEFT | LoRA Adapter Management |
| BitsAndBytes | 4-bit Quantization |
| HuggingFace Transformers | Model Training |
| TRL | Supervised Fine-Tuning |
| vLLM | Production Inference |
| Qdrant | Vector Retrieval |
| LangGraph | Workflow Orchestration |
| Existing RAG System | Knowledge Retrieval |
| official_master.json | Scheme Metadata |
| RAG_DB_CANONICAL_Marathi.json | Training Dataset |

# 9. Expected Benefits

Technical Benefits

- Reduced number of model calls

- Reduced latency

- Reduced prompt engineering effort

- Improved Marathi query understanding

- Consistent structured outputs

- Easier maintenance

Business Benefits

- Improved user experience

- Faster response times

- Scalable architecture

- Domain-specific intelligence

- Better multilingual support

# 10. Marathi Language Considerations

The current system may use a translation layer for Marathi queries. However, the proposed fine-tuning approach will include both English and Marathi training examples derived from RAG_DB_CANONICAL_Marathi.json.

This allows the model to learn DBT-specific terminology and user query patterns in both languages.

Benefits:

• Improved Marathi query understanding

• Better filter extraction from Marathi inputs

• Reduced dependency on translation quality

• Improved robustness for mixed-language (Marathi-English) queries

Even if translation remains part of the architecture, multilingual fine-tuning provides an additional layer of resilience and improves overall query understanding accuracy.

# 11. Conclusion

The recommended approach is to build a domain-specific Qwen3-14B task model using QLoRA fine-tuning while retaining the existing RAG architecture for scheme retrieval and answer generation.

The fine-tuned model will specialize in:

- Intent Classification

- Filter Extraction

- Scope Detection

- Marathi Query Understanding

while the existing RAG pipeline continues to provide dynamic scheme information.

This approach minimizes infrastructure changes, leverages existing datasets, improves multilingual capabilities, reduces prompt-engineering complexity, and provides a scalable foundation for future DBT Citizen Bot enhancements.